# CITY OF PORTLAND, MAINE

# PLANNING BOARD

Elizabeth Boepple, Chair
Sean Dundon, Vice Chair
Carol Morrissette

David Eaton

Kristien Nichols

Lisa Whited

Maggie Stanley

September 28, 2016

| Redfern Properties, LLC Attention: Jonathan Culley PO BOX 8816 Portland, ME 04104 | Acorn Engineering Attention: Will Savage 158 Danforth Street Portland, ME 04102 | Ryan Senatore Architecture Attention: Ryan Senatore 565 Congress St., Suite 304 Portland, ME 04101 |
| --- | --- | --- |

Project Name:	Ten Unit Townhouses		Project ID:	2016-099

Address:	70 Anderson Street		CBL:  		023 B021001

Applicant:	Redfern Properties, LLC

Planner: 	Shukria Wiar

Dear Mr. Culley:

On September 27, 2016, the Planning Board considered a Level III Site Plan and Subdivision application, as well as a Conditional Use application to Ensure Workforce Housing for a ten-unit townhouses urban infill development at the corner of East Lancaster and Anderson Streets in East Bayside.  The Planning Board reviewed the proposal for conformance with the standards of the Ensure Workforce Housing Conditional Use Review, Subdivision Ordinance and Site Plan Ordinance.  The Planning Board voted unanimously 7-0 to approve the application with the following waivers and conditions as presented below.

Conditional Use

The Planning Board voted unanimously 7-0 that the proposed plans are in conformance with the 14-484 of the Land Use Code, subject to the following conditions:

- That the Applicant and the City shall enter into an agreed upon Affordable Housing Agreement (AHA) prior to the issuance of a building permit. The Affordable Housing Agreement shall outline the details of the affordability restrictions placed on the Workforce Units; and

- That the Affordable Housing Agreement shall be filed as covenant to the property's deed with the Cumberland County Registry of Deeds prior to the issuance of a Certificate of Occupancy.

Waivers

The Planning Board unanimously voted 7-0 to grant the following waivers:

- The Planning Board found, based upon the consulting transportation engineer’s review (Attachment 1), that extraordinary conditions exist or undue hardship may result from strict compliance with the Technical Manual standard (Section 1.14) which requires that aisle width for right-angle parking be 24 feet per Figure I-27.  The Planning Board waives the Technical Manual standard (Section 1.14) to allow a 20 foot wide aisle in the parking area at the interior of the site;

- The Planning Board found, based upon the consulting transportation engineer’s review (Attachment 1), that extraordinary conditions exist or undue hardship may result from strict compliance with the Technical Manual standard  (Section 1.14 and Figures I-27 to I-29) limiting compact spaces to 20% of total parking supply.  The Planning Board waives the Technical Manual standard (Section 1.14 and Figures I-27 to I-29) to allow 85% compact spaces;

- The Planning Board found that the applicant has demonstrated that site constraints prevent the planting of all required trees in the parking area due to the area’s size and configuration.  The Planning Board waives the site plan standard (Section 14-526(b)2.b(ii)); and

- The Planning Board found that the applicant has demonstrated that site constraints prevent the planting of all required street trees in the right-of-way.  The Planning Board waives the site plan standard (Section 14-526 (b) (iii) requiring one street tree per unit for multi-family development and concludes that the applicant shall either plant the four trees on the Portland Housing Authority properties, subject to an agreement, or contribute $800 for four street trees to Portland’s tree fund.

Subdivision Review

The Planning Board voted unanimously voted 7-0 that the plan is in conformance with the subdivision standards of the Land Use Code, subject to the following conditions of approval:

- The applicant shall finalize the subdivision plat and shall provide evidence right, title, and interest in Anderson Lane, for review and approval by Corporation Counsel, the Department of Public Services, and the Planning Authority; and

- The final plat shall include setting the property corners and proposed granite monument, and a stamp of the Professional Land Surveyor.

Site Plan Review

The Planning Board voted unanimously voted 7-0that the plan is in conformance with the site plan standards of the Land Use Code, subject to the following conditions of approval:

- The applicant shall provide a revised construction management plan, including the details regarding pedestrian detours, ADA compliance, and contractor parking as requested by the city’s consulting traffic engineer;

- The applicant shall submit a revised plan set, including modifications to ramps,  sidewalks extensions, and documentation of ADA accessibility, as requested by the city’s consulting traffic engineer (Attachment 1) for review and approval by the Planning Authority and  Department of Public Services; and

- That the applicant shall provide a signed and recorded maintenance agreement for the stormwater drainage system prior to the issuance of a building permit with a copy to the Department of Public Services.

The approval is based on the submitted plans and the findings related to site plan and subdivision review standards as contained in Planning Report for application 2016-099 which is attached.

- Standard Conditions of Approval

Please note the following standard conditions of approval and requirements for all approved site plans:

- Subdivision Recording Plat A revised recording plat listing all conditions of subdivision approval must be submitted for review and signature prior to the issuance of a performance guarantee.  The performance guarantee must be issued prior to the release of the recording plat for recording at the Cumberland County Registry of Deeds.

- Subdivision Waivers  Pursuant to 30-A MRSA section 4406(B)(1), any waiver must be specified on the subdivision plan or outlined in a notice and the plan or notice must be recorded in the Cumberland County Registry of Deeds within 90 days of the final subdivision approval).

- Develop Site According to Plan The site shall be developed and maintained as depicted on the site plan and in the written submission of the applicant. Modification of any approved site plan or alteration of a parcel which was the subject of site plan approval after May 20, 1974, shall require the prior approval of a revised site plan by the Planning Board or the Planning Authority pursuant to the terms of Chapter 14, Land Use, of the Portland City Code.

- Separate Building Permits Are Required This approval does not constitute approval of building plans, which must be reviewed and approved by the City of Portland’s Inspection Division.

- Site Plan Expiration The site plan approval will be deemed to have expired unless work has commenced within one (1) year of the approval or within a time period up to three (3) years from the approval date as agreed upon in writing by the City and the applicant.  Requests to extend approvals must be received before the one (1) year expiration date.

- Subdivision Plan Expiration The subdivision approval is valid for up to three years from the date of Planning Board approval.

- Performance Guarantee and Inspection Fees A performance guarantee covering the site improvements as well as an inspection fee payment of 2.0% of the guarantee amount and seven (7) final sets of plans must be submitted to and approved by the Planning Division and Public Services Department prior to the release of a subdivision plat for recording at the Cumberland County of Deeds, and prior to the release of a building permit, street opening permit or certificate of occupancy for site plans.  If you need to make any modifications to the approved plans, you must submit a revised site plan application for staff review and approval.

- Defect Guarantee A defect guarantee, consisting of 10% of the performance guarantee, must be posted before the performance guarantee will be released.

- Preconstruction Meeting Prior to the release of a building permit or site construction, a pre-construction meeting shall be held at the project site.  This meeting will be held with the contractor, Development Review Coordinator, Public Service's representative and owner to review the construction schedule and critical aspects of the site work.  At that time, the Development Review Coordinator will confirm that the contractor is working from the approved site plan.  The site/building contractor shall provide three (3) copies of a detailed construction schedule to the attending City representatives.  It shall be the contractor's responsibility to arrange a mutually agreeable time for the pre-construction meeting.

- Department of Public Services Permits If work will occur within the public right-of-way such as utilities, curb, sidewalk and driveway construction, a street opening permit(s) is required for your site.  Please contact Carol Merritt at 874-8300, ext. 8828.  (Only excavators licensed by the City of Portland are eligible.)

- As-Built Final Plans Final sets of as-built plans shall be submitted digitally to the Planning Division, on a CD or DVD, in AutoCAD format (*,dwg), release AutoCAD 2005 or greater.

- Mylar Copies Mylar copies of the as-built drawings for the public streets and other public infrastructure in the subdivision must be submitted to the Public Services Dept. prior to the issuance of a certificate of occupancy.

The Development Review Coordinator must be notified five (5) working days prior to date required for final site inspection.  The Development Review Coordinator can be reached at the Planning Division at 874-8632.  All site plan requirements must be completed and approved by the Development Review Coordinator prior to issuance of a Certificate of Occupancy.  Please schedule any property closing with these requirements in mind.

If there are any questions, please contact Shukria Wiar at 756-8083 or via shukriaw@portlandmaine.gov

Sincerely,

Elizabeth Boepple, Chair

Portland Planning Board

Attachments:

1.	Planning Board Report

- City Code, Chapter 32

- Sample Stormwater Maintenance Agreement

- Performance Guarantee Packet

Electronic Distribution:

- cc:  	Jeff Levine, AICP, Director of Planning and Urban Development

- Barbara Barhydt, Development Review Services Manager

- Shukria Wiar, Planner

- Philip DiPierro, Development Review Coordinator, Planning

- Mike Russell, Director of Permitting and Inspections

- Ann Machado, Zoning Administrator, Inspections Division

- Jonathan Rioux, Inspections Division Deputy Director

- Jeanie Bourke, Plan Reviewer/CEO, Inspections Division

- Chris Branch, Director of Public Works

- Katherine Earley, Engineering Services Manager, Public Works

- Bill Clark, Project Engineer, Public Works

- Doug Roncarati, Stormwater Coordinator, Public Works

- Greg Vining, Associate Engineer, Public Works

- Michelle Sweeney, Associate Engineer, Public Works

- John Low, Associate Engineer, Public Works

- Rhonda Zazzara, Field Inspection Coordinator, Public Works

- Jeff Tarling, City Arborist, Public Works

- Jeremiah Bartlett, Public Works

- Keith Gautreau, Fire Department

- Danielle West-Chuhta, Corporation Counsel

- Thomas Errico, P.E., TY Lin Associates

- Lauren Swett, P.E., Woodard and Curran

- Rick Blackburn, Assessor’s Department

- Approval Letter File