Date:	07/26/2018

Project Name:	Building Conversion

Project Address:415 Cumberland

Site Plan ID Number:					2018-011

Planning Board/Authority Approval Date:		04/24/2018

Site Plan Approval Date:				04/24/2018

Performance Guarantee Accepted:			07/25/2018

Inspection Fee Paid:					07/26/2018

Infrastructure Contributions Paid:			N/A

Amount of Disturbed Area in SF or Acres:		15 square yards

MCGP/Chapter 500 Stormwater PBR:		N/A

Plans/CADD Drawings Submitted:

Pre-Construction Meeting:				07/26/2018

Conditions of Approval Met:				Yes – per Christian

As-Builts Submitted:

Public Services Sign Off:

Certificate of Occupancy Memo Processed:

(Temporary or Permanent)

Performance Guarantee to Defect Guarantee:

Defect Guarantee Released: