From: 	"Errico, Thomas A" <TERRICO@wilbursmith.com>

To:	"Barbara Barhydt" <BAB@portlandmaine.gov>

Date: 	Friday, February 22, 2008 1:51:45 PM

Subject: 	MMC TDM Plan

Barbara --

I have reviewed the Draft First Year Plan for Transportation Demand

Management, Portland Bramhall Campus, February 2008 and offer the

following initial comments.

1.       Travel Demand Management (TDM) efforts at Maine Medical Center

(MMC) have not significantly progressed since site plan approval.

Reviewing the draft MMC Alternative Transportation/Travel Demand

Management Plan dated May 2, 2005, it was noted that target

implementation would begin during the fall of 2005.  I would further

note that the May 2005 Plan may have specific suggestions that no longer

appear to be possible, or will be better identified in the future.  An

example is expanded use of 4/10 and 3/36 work schedules, where the

current plan notes that staggered or altered worked hours are not

possible.  Further explanation is required from the applicant as it

relates to differences in program specifics between the 2005 and 2008

Plans.

2.       Related to the comment above, it seems that the TDM Plan could

begin implementation of some actions in the near future (some of these

items may be underway).  These include:

*         Implementation of bicycle racks (it is noted that Bike Storage

Lockers will be installed in June 2008).

*         Provide 50% bus pass subsidies for employees.

*         Preferential parking spaces at the proposed parking garage, or

other convenient parking locations, should be implemented for carpool

and vanpool users.

*         The May 2005 Plan notes shifting parking of those assigned to

St. John Street Lot to the Bramhall garages for carpools of 2 or more

persons.  Is this still relevant, and if not, an explanation should be

provided.

3.       Parking management will play a key role in a successful TDM

Plan. Although this is not necessarily related to trip reduction, it is

important that parking facilities are well managed and traffic

operations work smoothly.  Advance information/notification is

important.  A key recommendation within the Parking Study dated April

2004, is the management of Visitors and where they park.  As noted, the

MMC is to provide pre-visit materials that direct visitors to the

parking garages and not the Visitor Lot, where traffic congestion is

problematic.  This recommendation should be implemented as soon as

possible.  The applicant should provide documentation on site parking

management and how information will be distributed.

4.       MMC should provide specific details on who is the appointed

Transportation Coordinator.  This will be important for future

communication between MMC and the City.

If you have any questions or comments, please contact me.

Best Regards,

Thomas A. Errico, P.E.

Senior Transportation Engineer

Wilbur Smith Associates

59 Middle Street

Portland, Maine 04101

w: 207.871.1785 f: 207.871.5825

TErrico@WilburSmith.com

www.WilburSmith.com <http://www.wilbursmith.com/>

CC:	"Jean Fraser" <JF@portlandmaine.gov>, "James Carmody" <JPC@portlandmaine.gov>, "Katherine Earley" <KAS@portlandmaine.gov>