SECTION 00300

BID FORM

BIDDERS PROPOSAL

DATE: ________________________

TO:		Walker Terrace

C/O Maine Workforce Housing, LLC

One Longfellow Square

Portland, ME 04101

In response to your invitation for bids, and subject to all the consideration thereof, the undersigned

____________________________________________

____________________________________________

____________________________________________

A corporation organized and existing under the laws of the state of ________________________

a partnership consisting of ________________________________________________________

or an individual trading as ________________________________________________________

of the city or town of ____________________________________________________________

state of _________________________________:  Hereby proposes to furnish all labor and

materials and to perform all work required for the construction of the Walker Terrace,

Portland, ME.

In strict accordance with the specifications, plans and the articles of contract, therein and dated

____________  for the consideration of _________________________________

________________________________________________Dollars.

Construction Start Date: On or about August 19th, 2005.

Construction time will be 352 calendar days after Owner issues Notice to Proceed, after which liquidated damages will be incorporated at a cost of $1,335 per calendar day and bonus at a cost of $950 per calendar day.

The undersigned bidder agrees to execute the contract for the amount of the total of this bid

within ten (10) calendar days from the date when the written notice to commence construction (Notice To Proceed) is delivered to him at the address given on this proposal.

Bidder acknowledges receipt of the Add Alternates.

Add Alternate #1							$__________________

- Substitute V.C.T./carpet/and vinyl base in hallway/kitchen/living room/and dining room install apartments units with “Uniclic” as manufactured by “Quick Step” product color to be SFU020 Red Oak Gunstock & painted wood base Broso Style 8285A.  NOTE: Base must be installed after Uniclic is installed.

Add Alternate #2							$__________________

- Finish elevator interior as per drawings A-13 and lobby per drawing A-22.

Add Alternate #3							$__________________

- Add 1x4 oak chair rail at 29” off floor and vinyl wall covering above to ceiling in all public corridors.  NOTE: Ceiling at

7’-6” off finish floor.  Vinyl to be WC-1 Fascination, width 54”, type II, total weight 21 oz, backing “Osnaburgh”, repeat random.  Manufacturer “Wolf Gordon” Rep. Felicia (718) 391-4844.

Bidder acknowledges the following Allowances:  (These are included in Base Bid)

Allowance #1

- Permanent Signage $8,000

Allowance #2

- Temporary Signage $3,000

Contractor

By:  ___________________________________

Title: __________________________________

Business Address:	 _________________________________________

_________________________________________

_________________________________________

END OF SECTION