#### SECTION 3-A

#### STATE OF MAINE

STANDARD GENERAL CONDITIONS

AND

CONTRACT WORK

ON STATE PROJECTS

- Rev. June, 1999	3-A

##### INDEX TO ARTICLES OF GENERAL CONDITIONS

- ARTICLE	DESCRIPTION	PAGE

- 1	DEFINITIONS	3 of 22

- 2	INTENT, CORRELATION AND EXECUTION OF DOCUMENTS	4 of 22

- 3	DETAIL DRAWINGS AND INSTRUCTIONS	5 of 22

- 4	COPIES FURNISHED	6 of 22

- 5	SHOP DRAWINGS	6 of 22

- 6	DRAWINGS AND SPECIFICATIONS	6 of 22

- 7	OWNERSHIP OF DRAWINGS	6 of 22

- 8	SAMPLES	6 of 22

- 9	MATERIALS, APPLIANCES, EMPLOYEES	6 of 22

- 10	ROYALTIES AND PATENTS	8 of 22

- 11	SURVEYS, PERMITS, LAWS, TAXES AND REGULATIONS	8 of 22

- 12	LABOR AND WAGES	8 of 22

- 13	CONDITIONS AND CARE OF SITE AND PROTECTION OF THE WORK	8 of 22

- 14	INSPECTION OF WORK	9 of 22

- 15	SUPERINTENDENCE: SUPERVISION	10 of 22

- 16	CHANGES IN THE WORK	10 of 22

- 17	CLAIMS FOR EXTRA WORK	12 of 22

- 18	DEDUCTIONS FOR UNCORRECTED WORK	12 of 22

- 19	DELAYS AND EXTENSION OF TIME	12 of 22

- 20	CORRECTION OF WORK	12 of 22

- 21	OWNER’S RIGHT TO DO WORK	13 of 22

- 22	OWNER’S RIGHT TO TERMINATE CONTRACT	13 of 22

- THE CONTRACTOR’S RIGHT TO STOP WORK

- OR TERMINATE CONTRACT	13 of 22

- 24	PAYMENTS	14 of 22

- 25	PAYMENTS WITHHELD	14 of 22

- 26	CONTRACTOR’S INSURANCE REQUIREMENTS	15 of 22

- 27	CONTRACT BONDS	17 of 22

- 28	DAMAGES	17 of 22

- 29	LIENS	17 of 22

- 30	ASSIGNMENT	18 of 22

- 31	MUTUAL RESPONSIBILITY OF CONTRACTORS	18 of 22

- 32	SEPARATE CONTRACTS	18 of 22

- 33	SUBCONTRACTS	18 of 22

- 34	RELATIONS OF CONTRACTOR AND SUB CONTRACTORS	19 of 22

- 35	ARCHITECT’S STATUS	20 of 22

- 36	CASH ALLOWANCES	20 of 22

- 37	USE OF PREMISES	20 of 22

- 38	CUTTING, PATCHING AND DIGGING	21 of 22

- 39	LAYOUT OF WORK	21 of 22

- 40	WORKMANSHIP	21 of 22

- 41	CLEANING UP	22 of 22

- 42	DISPUTE RESOLUTION	22 of 22

ARTICLE 1.	DEFINITIONS

Whenever the following terms are used in these Specifications or the Contract, the intent and meaning shall be interpreted as follows:

Architect: The Project Architect and/or Engineer whose name appears on the Plans and/or Specifications for the Project, acting directly or through an authorized representative.

Bid Security: The security designated in the Proposal, furnished by Bidders as a guaranty of good faith to enter into a Contract with the State, should a Contract be awarded to that Bidder.

Bidder: Any individual, partnership, or corporation submitting a Proposal for the performance of the Work described under the terms of the Contract, acting directly or through a duly authorized representative.

Bureau: The Bureau of General Services

Calendar Days: Consecutive days, as occurring on a calendar, taking into account the day of the week, month, year, and any religious, national, or local holidays.

Change Order: A written Agreement between the Owner and the Contractor, operating as a supplement to the Contract, covering correction of: omissions, errors, and discrepancies between the Plans and the Proposal or estimates; or any alterations in the Plans; or additional requirements; work, materials, and incidentals required to complete the construction of the Project in an acceptable manner, and setting forth the basis of compensation for that supplemental work, if any. Before any Change Order modifies or becomes a part of the Work, it must be duly signed by the Contractor, and the Owner, and approved by the Bureau of General Services and the Architect.

Contract: A written Agreement between the Owner and the successful Bidder, by which the Contractor is bound to perform the Work specified, in accordance with Plans, Specifications, General Conditions, and Special Provisions, that are a part of the Contract Documents, together with all supplemental agreements by which the Owner is bound to compensate the Contractor at mutually established and accepted rates or prices.

Contract Bond: The approved forms of security furnished by the Contractor and his surety, or sureties, which guarantee the faithful performance of all the terms of the Contract and the payment of all bills for labor, materials, and equipment by the Contractor.

Contract Documents: The Contract Documents consist of the Contract, General Conditions, Special Provisions, the Plans and Specifications including all Addenda and all other modifications thereof, that were incorporated in the Documents prior to their execution.

Contractor: The individual, partnership, or corporation undertaking the execution of the General Contract Work under the terms of the Contract with the Owner, acting directly or through a duly authorized representative.

Director of the Bureau of General Services: The State director of the Bureau of General Services or her duly authorized representative.

Owner: The State of Maine, acting through its duly authorized representative.

Plans: All official Drawings or reproductions of Drawings pertaining to the Work provided for in the Contract and such working Plans as may be furnished or approved by the Owner or Architect from time to time.

Project: The entire Improvement proposed by the Owner to be constructed in part or in whole pursuant to these Specifications and Contract Documents. Where the word “Job” appears it shall mean the Project.

Proposal or Bid: The written offer of the Bidder, on a form prescribed to perform the Work specified.

Provide: The word “provide” shall mean “furnish and install,” including connections to services if required, unless specified otherwise.

Clerk of the Works: The authorized representative of the Architect.

State: The State of Maine, acting through its duly authorized representative.

Subcontractor: The individual, the firm or corporation undertaking the execution of any part of the Work under the terms of the Contract by virtue of a written agreement between itself and the Contractor.

Superintendent: The representative of the Contractor, authorized by the Contractor to receive and fulfill instructions from the Architect.

Supplemental Agreement: A supplemental agreement is any agreement entered into between the Contractor and the Owner with the approval of the bureau and the Architect subsequent to the execution of the Contract.

Surety: The individual, partnership, or corporation which is bound jointly and severally with the Contractor and subcontractor to insure his faithful performance of the Contract and for his payment of the bills for labor, materials and equipment by the Contractor and subcontractors.

ARTICLE 2. INTENT, CORRELATION AND EXECUTION OF DOCUMENTS

The intent of the Contract Documents is to prescribe a complete Work or Improvement. The Plans, including all revisions, General Conditions for Contract Work, special provisions, instructions to Bidders, Proposal, Contract, Contract bond, and all other sections of the Specifications, including all Addenda, all dated and on file in the Bureau of General Services, prior to the time set for receiving Proposals as prepared by the Architect, shall each become a part of the Contract Documents, and all Proposals must be based on a full compliance therewith. Any supplemental agreements entered into subsequent to the Contract will become a part of said Contract.

The Contract Documents are complementary, and what is called for by any one shall be binding as if called for by all. The intention of the Documents is that, UNLESS OTHERWISE SPECIFIED, the Contractor shall furnish all labor, materials, equipment, items, articles, tools, transportation, insurance, services, necessary supplies, operations or methods and incidentals that may be reasonably required to construct and complete the Project, facility, or Improvement in a manner necessary for the proper execution of the Work. Any deviations from the Plans which may be required by the exigencies of the construction, or because of error, will in all cases, be determined by the Architect, and authorized in writing subject to approval by the Owner and bureau. Materials or work described in words which, so applied, have a well-known technical or trade meaning shall be held to refer to such recognized standards. Since the Plans and Specifications cover the dimensions and features of the Work and do not set forth the analysis of the design, it is the duty of the Contractor fulfilling them to ascertain the true intent in any case where it is doubtful.

Work not covered under any heading, section, branch, class, or trade of the Specifications, shall not be supplied unless it is shown on the Drawings or is reasonably inferable therefrom as being necessary to produce the intended results.

The Contractor shall take no advantage of any apparent error or omission in the Plans and Specifications, and the Architect shall be permitted to make such corrections and interpretations as may be deemed necessary for the fulfillment of the intent of the Plans and Specifications. Where errors or omissions appear in the Contract Documents, the Contractor shall promptly notify the Architect in writing of such errors or omissions. Inconsistencies in the Contract Documents are to be reported before Proposals are received, whenever found.

The Contractor shall, upon his acceptance of a Contract and before commencing work, contact the Architect and request a preconstruction conference. The purpose of this conference shall be as follows:

- To introduce the members of the architectural firm and the representative of the Owner and to define their responsibilities in connection with this Project.

- To emphasize any special provisions applicable to the Project.

- To establish the work progress schedule and set up procedures for prompt review of all required shop drawings.

- To provide the Contractor with opportunity to discuss points of doubt and any apparent inconsistencies noted in the Plans and Specifications before proceeding to purchase material or execute the Work.

During the further progress of work, regular meetings will be held at time intervals appropriate in the judgment of the Architect to review the work progress schedule, general project progress and any other questions which might affect the execution of the Contract.

ARTICLE 3: DETAIL DRAWINGS AND INSTRUCTIONS

The Architect shall furnish, with reasonable promptness, additional instructions by means of drawings or otherwise, that are necessary for the proper execution of the Work. All such drawings and instruction shall be consistent with the Contract Documents, shall be true developments thereof, and shall be reasonably inferable therefrom.

The Work shall be executed in conformity therewith and the Contractor shall do no work without proper drawings and instructions.

Immediately after being awarded the Contract, the Contractor shall prepare an estimated progress schedule and submit same for Architect’s approval. It shall indicate the dates for starting and completion of the various stages of construction.

ARTICLE 4: COPIES FURNISHED

Unless otherwise provided in the Contract Documents, the Contractor will be furnished, free of charge, copies of all Drawings and Specifications reasonably necessary for the execution of the Work.

ARTICLE 5: SHOP DRAWINGS

The Contractor shall check and verify all field measurements and shall submit with such promptness as to cause no delay in the Contractor’s own work or in that of any other contractor, adequate copies, checked and approved by the Contractor, of all shop drawings and schedules required for the work of the various trades. The Architect shall check and approve, with reasonable promptness, such scheduled drawings only conformance with the design concept of the Project and compliance with the information given in the Contract Documents. The Contractor shall make any corrections required by the Architect, and shall file with the Architect two corrected copies, and shall furnish such other copies as may be needed. The Architect’s approval of such drawings or schedules shall not relieve the Contractor from responsibility for deviations from Drawings or Specifications, unless the Contractor has, in writing, called the Architect’s attention to such deviations at the time of submission and secured the Architect’s written approval; nor shall it relieve the Contractor from responsibility for errors in shop drawings or schedules.

ARTICLE 6: DRAWINGS AND SPECIFICATIONS

The Contractor shall keep, in good order, one copy of all Drawings and Specifications on the Work, which will be made available to the Architect and to his representative.

ARTICLE 7: OWNERSHIP OF DRAWINGS

All Drawings, Specifications and copies thereof furnished by the Architect are the property of the Architect. They are not to be used on other work without written permission from the Architect, and, with the exception of the signed Contract set, are to be returned to the Architect upon request, or at the completion of the Work.

ARTICLE 8: SAMPLES

The Contractor shall furnish for approval, with reasonable promptness, all samples as directed by the Architect. The Architect shall check and approve such samples, with reasonable promptness, only for conformance with the design concept of the Project and for compliance with the Project and for compliance with the information given in the Contract Documents. The work shall be in accordance with approved samples.

ARTICLE 9: MATERIALS, APPLIANCES, EMPLOYEES

Unless otherwise stipulated, the Contractor shall provide and pay for all materials, labor, water, tools, equipment, light, power, transportation, and facilities necessary for the execution and completion of the Work.

Whenever an article or material is defined by describing a proprietary product, or by using the name of a manufacturer, the term “Or Approved Equal”, if not inserted, shall be implied. The specific article or material mentioned shall be understood to establish minimum standards as to the type, function, standard of design, durability, efficiency and quality desired and shall not be construed to exclude other manufacturers’ products of comparable quality, design, and efficiency.

Materials and models of items which the Contractor alleges to be equal to the materials and methods of items named in the Specifications, shall be subject to the written approval by the Architect/Engineer. If the alleged equals are to receive consideration in the bid award, written approval shall be received from the Architect/Engineer at least ten days prior to the established bid opening dates. The use of alternate items will not be permitted without the approval of the Owner and Architect. All approved substitutions shall be in writing and approved by the Architect. The Contractor shall not be relieved of the responsibility to furnish articles or materials equal in quality, design, and efficiency to those specified because of the approval of such alternate items by the Architect. The Architect’s approval or rejection of a proposed substitution may be based on any of the previous considerations, and his decision may or may not express reasons for rejection and shall be final. Requests for substitutions shall originate and be submitted by the Contractor, not a subcontractor. The materials or equipment shall be sufficiently described to enable the Architect to easily identify salient features.

Any material or products not specified in the Bidding Documents but being worthy of consideration may be introduced by the Contractor, or subcontractor. The Contractor’s submission shall include a cost comparison with the specified material and the reason for the suggested substitution. The basic Proposal shall be as specified.

It shall be understood by the General Contractor or subcontractor that the attached letter describing the proposed changes will not be used in determining the low General Contractor or subcontractor proposal submitted, unless the General Contractor or subcontractor has submitted its list to the Architect/Engineer 10 days prior to the date set for the receipt of their respective Proposals and has received written approval by the Architect/Engineer five days prior to the opening of the bid.

The Contractor shall guarantee his work against any defects in workmanship and materials for a period of one year from the date of the written acceptance of the Project.

Materials and equipment shall be new, free from defects, perfect and complete, unless otherwise stipulated. Materials or equipment specified or shown on the Drawings shall be applied or installed according to the directions with the manufacturer, or the recommendations of an association dealing primarily with the material, unless specifically designated otherwise. The scope of the direction furnished shall include the application of experienced personnel to each trade involved. In no case shall the installation be below the standard recommended by the manufacturer or association.

The Contractor shall be responsible to the Owner for the suitability of materials and equipment furnished and for full compliance with the Specification.

The Contractor shall promptly pay all his employees when their pay is due, shall promptly pay when due all bills for materials, supplies and services going into the Work, and all bills for insurance, workmen’s compensation coverage, federal and state unemployment compensation, and Social Security charges applicable to said Project. Before final settlement is made, the Contractor shall furnish to the Owner affidavits that all said payments have been made.

The Contractor shall at all times enforce strict discipline and good order among his employees, and shall not employ on the Work any unfit person or anyone not skilled in the work assigned to him.

ARTICLE 10: ROYALTIES AND PATENTS

The Contractor shall, for all time, secure to the Owner the free and undisputed right to the use of any and all patented articles or methods used in the Work and shall defend at his own expense any and all suits for infringement or alleged infringement of such patents, and in the event of adverse award under patent suits, the Contractor shall pay such awards and hold the Owner harmless in connection with any patent suits that may arise as a result of installations made by the Contractor, or to any awards made thereunder.

ARTICLE 11: SURVEYS, PERMITS, LAWS, TAXES AND REGULATIONS

The Owner shall furnish all surveys unless otherwise specified.

Permits and licenses necessary for the prosecution of the Work shall be secured and paid for by the Contractor. Easements for permanent structures or permanent changes in existing facilities shall be secured and paid for by the Owner, unless otherwise specified.

The Contractor shall give all notices and comply with all laws, ordinances, rules and regulations bearing on the conduct of the Work as drawn and specified. If the Contractor observes that the Drawings and Specifications are at variance therewith, the Contractor shall promptly notify the Architect in writing and any necessary changes shall be adjusted as provided in the Contract for changes in the Work. If the Contractor performs any work knowing it to be contrary to such laws, ordinances, rules and regulations and without such notice to the Architect, the Contractor shall bear all costs arising therefrom.

Adherence to the codes promulgated by the BOARD OF CONSTRUCTION SAFETY RULES AND REGULATIONS is required by statute. Copies of the latest rules and regulations may be obtained from the Department of Labor, 54 State House Station, Augusta, Maine 04333-0054.

The State is exempt from the payment of Federal Excise Taxes on articles not for resale and from the Federal Transportation Tax on all shipments. All quotes from the Contractor and subcontractors shall be free of these taxes. The State is exempt from the payment of Maine State Sales and Use Taxes. All quotes from the Contractor and subcontractors shall be free of these taxes.

ARTICLE 12: LABOR AND WAGES

All Contractors and subcontractors shall conform to the labor laws of the State of Maine, and all other laws, ordinances, and legal requirements affecting the work in Maine.

If a wage scale prepared by the Department of Labor is included in the Contract Documents, such wage scale represents the minimum wages that must be paid to each category of labor employed on the Project.

In the employment of laborers, preference shall first be given to residents of the State of Maine who are qualified to perform the work to which the employment relates, and if they cannot be obtained in sufficient numbers, then to citizens of the United States, who may reside in other states.

ARTICLE 13: CONDITIONS AND CARE OF SITE AND PROTECTION OF THE WORK

The Contractor shall continuously maintain adequate protection of all work from damage and shall protect the property from injury or loss for the duration of this Contract, and shall make good any such damage, injury or loss. The Contractor shall adequately protect adjacent property as provided by law and the Contract Documents.

The Contractor shall take all necessary precautions for the safety of employees on the Work, and shall comply with all applicable provisions of federal, state, and municipal safety laws and buildings codes, and shall prevent accidents or injury to person on, about, or adjacent to the premises where the Work is being performed. The Contractor shall erect and properly maintain all necessary safeguards for the protection of workmen and the public at all times, as required by the condition and progress of the Work, and shall post danger signs warning against all hazards created by the construction process, such as (but not limited to) protruding nails, hoists, well holes, elevator hatchways, scaffolding, window openings, stairways, and falling materials. The Contractor shall designate a responsible member of his organization on the Work, whose duty shall be the prevention of accidents. The name and position of any person so designated shall be reported to the Architect by the Contractor.

The Contractor shall return to conditions existing prior to the start of work on the Project, all aspects of the site that have not been altered, removed, or otherwise changed permanently by the Work. The Contractor shall protect all existing buildings, structures, or other features from damage by any operation in connection with the Project. Utilities encountered shall be protected and maintained in service until removed or abandoned. The Contractor shall exercise care when working around such utilities as may be shown on the plot plan or otherwise found. Such utilities are not to be removed, replaced or abandoned.

The Contractor shall protect existing trees, and other aspects of the site which will remain a permanent part of the site from damage during grading, excavation, filling, trucking, etc. If necessary, tree trunks shall be boxed, and barricades set up at sufficient distance to prevent damage to major tree branches.

Should the work or material of this or any other contractor employed by the Owner become damaged when reasonably protected, the same shall be replaced by the Contractor causing the damage at no expense to the Owner.

In an emergency potentially affecting health or life or of serious damage to property or of adjoining property, the Contractor, without special instruction or authorization from the Architect or Owner, is hereby permitted to act on his own discretion, to prevent such threatened loss or injury, and the Contractor shall so act, without appeal, if so authorized or instructed. Any compensation claimed by the Contractor on account of emergency work, shall be determined by agreement.

ARTICLE 14: INSPECTION OF WORK

The Architect and his representatives, the Bureau of General Services representatives and the Owner, shall at all times have access to the Work whenever it is in preparation or progress. The Contractor shall provide proper facilities for such access and for inspection.

If the Specifications, the Architect’s instructions, laws, ordinances or any public authority require any work to be specially tested or approved, the Contractor shall give the Architect timely notice of its readiness for observation by the Architect or inspection by another authority, and if the inspection is by another authority than the Architect, on the date fixed for such inspection, required certificates of inspection shall be secured by the Contractor. Observations by the Architect shall be promptly made, and where practicable, prior to work is covered or buried. If any work which will ultimately be covered is covered prior to approval or consent of the Architect, it must, if requested by the Architect, be uncovered for examination at the Contractor’s expense.

Reexamination of questioned work may be ordered by the Architect, and, if so ordered, the work must be uncovered by the Contractor. If such work be found in accordance with the Contract Documents, the Owner shall pay the cost of the reexamination and replacement. If such work be found not in accordance with the Contract Documents, the Contractor shall pay such cost, unless it be found that the defect in the work was caused by a Contractor employed as provided in Article 32, and in that event the Owner shall pay such cost.

The Bureau of General Services, through its representatives shall make periodic inspections of the Work during the course of construction and make recommendations to the Architect or Engineer, when employed. The Architect or Engineer, shall provide adequate inspection of materials, equipment, methods, and changes in Plans on all projects under his supervision.

ARTICLE 15: SUPERINTENDENCE: SUPERVISION

The Contractor shall have, during the progress of all work, a competent superintendent and any necessary assistants. The superintendent shall not be changed except with the consent of the Owner unless a superintendent proves to be unsatisfactory to the Contractor and ceases to be in his employ. The superintendent shall represent the Contractor and all directions given to the superintendent in the absence of the Contractor shall be as binding as if given directly to the Contractor. Important directions shall be confirmed in writing to the Contractor. Other directions shall be confirmed on written request in each case. The Architect shall not be responsible for the acts or omissions of the superintendent or his assistants.

The Contractor shall give efficient supervision to the Work using his best skill and attention. He shall carefully study and compare all Drawings, Specifications and other instructions and shall at once report to the Architect any error, inconsistency or omission which he may discover, but he shall not be liable to the Owner for any damage resulting from any errors or deficiencies in the Contract Documents or other instructions by the Architect.

ARTICLE 16: CHANGES IN THE WORK

The Owner reserves the right to increase or decrease any or all of the items of work indicated in the Plans, Proposal, and Contract, or the elimination of any one or more of such items, without invalidating the Contract. As the Work progresses, the Owner may make such alterations in the Plans, in the character of the Work, or in the specified coordination of two or more concurrent Contracts, as may be considered necessary or desirable in order to complete the construction. Such changes shall in no way invalidate the Contract. All such work shall be executed under the Conditions of the original Contract except that any claim for extension of the time caused thereby shall be adjusted at the time of the ordering such change.

In giving instructions, the Architect shall have authority to make minor changes in the Work, not involving extra cost, and not in consistent with the purposes of the building or project, but otherwise, except in an emergency endangering life or property, no extra work or change shall be made unless in pursuance of a duly signed change order.

Should the Contractor encounter during the progress of the Work, latent conditions at the site materially differing from those shown on the Drawings or in the Specifications, or unknown conditions of an unusual nature differing materially from those already encountered in such work, the attention of the Architect shall be immediately called for such conditions before they are disturbed. The Architect shall promptly investigate the conditions and if they do so materially differ, the Contract shall, with the approval of the Owner and the bureau be modified by a change order to provide for any increase or decrease in cost resulting from such conditions.

Should such alterations be productive of increased unit cost, or result in decreased unit cost to the Contractor, a fair and equitable sum therefor shall be agreed upon in writing before such work is begun, and shall be added to or deducted from the Contract Amount, as the case may be, by means of a written change order. The change order shall state the nature of the change, the location, the itemized estimate of unit quantities, the basis for payment, and the reason for the change. Such change order to be on approved forms.

When the change order has been properly signed by all parties and encumbered, it shall become a part of the Contract.

The value of any such extra work or change shall be determined in one or more of the following ways:

- By estimate and acceptance in a lump sum.

- By unit prices named in the Contract or subsequently agreed upon.

- By cost and percentage or by cost and a fixed fee.

If none of the above methods is agreed upon, the Contractor, provided he receives an order as above, shall proceed with the Work.

Under case (C), the Contractor shall keep and present in such form as the Architect may direct, a correct account of the cost, together with vouchers. In any case, the Architect shall certify to the amount, including reasonable allowance for overhead and profit, due to the Contractor. Pending final determination of value, payments on account of changes shall be made on the Architect’s certificate.

When the subparagraphs (A) and (C) above are used to determine the value of the work, the allowance for overhead and profit combined, included in the total expense to the Owner, shall be based upon the following schedule:

Contractor - for any work performed by the Contractor’s own forces, 20% of the cost;

Subcontractor - for work performed by subcontractor’s own forces, 20% of the cost;

Contractor - for work performed by Contractor’s subcontractor, 10% of the amount due the subcontractor.

Cost shall be limited to the following: Cost of materials, cost of delivery, cost of labor, including Social Security, old age and unemployment insurance (labor cost may include a pro-ratio share of foremen’s time, only in case an extension of Contract Time is granted on account of the change); workmen’s compensation insurance; rental value of power tools and equipment.

Overhead shall include the following: bond premium, supervision, wages of time keepers, watchmen and clerks, small tools, incidental, general office expense, and all other expenses not included in “cost”.

If the net value of a change results in a credit from the Contractor or subcontractor, the credit given shall be the net cost without overhead or profit. The cost as used herein shall include all items of labor, materials and equipment.

ARTICLE 17: CLAIMS FOR EXTRA COST

If the Contractor claims that any instructions by drawings or otherwise involve extra cost under this Contract, the Contractor shall give the Architect written notice thereof within 10 days after the receipt of such instructions, and in any event before proceeding to execute the work, except in emergency endangering life or property, and the procedure shall then be as provided for changes in work. No such claim shall be valid unless so made.

ARTICLE 18: DEDUCTIONS FOR UNCORRECTED WORK

If the Architect and Owner deem it inexpedient to correct work injured or done not in accordance with the Contract, an equitable deduction from the Contract Amount shall be made therefor.

ARTICLE 19: DELAYS AND EXTENSION OF TIME

If the Contractor is delayed at any time in the progress of the Work by an act or neglect of the Owner or the Architect, or of any employee of either, or by any separate contractor employed by the Owner, or by changes ordered in the Work or by strikes, lockouts, fire, unusual delay in transportation, unavoidable casualties or by causes beyond the Contractor’s control, or by any cause which the Architect shall decide to justify the delay, then the time of completion shall be extended for such reasonable time as the Architect may decide.

No such extension shall be made for delay occurring more than seven days before claim therefor is made in writing to the Architect. In case of a continuing cause of delay, only one claim is necessary.

If no schedule or agreement stating the dates upon which drawings shall be furnished is made, then no claim for delay shall be allowed on account of failure to furnish drawings until two weeks after demand for such drawings and not then unless such claim be reasonable.

This article does not exclude the recovery of damages for delay by either party under other provisions in the Contract Documents.

ARTICLE 20: CORRECTION OF WORK

The Contractor shall promptly remove from the premises all work condemned by the Architect as failing to conform to the Contract, whether incorporated or not, and the Contractor shall promptly replace and redo the work in accordance with the Contract and without expense to the Owner and shall bear the expense of making good all work of other contractors destroyed or damaged by such removal or replacement.

If the Contractor does not remove such condemned work within a reasonable time, fixed by written notice, the Owner may remove it and may store the material at the expense of the Contractor. If the Contractor does not pay the expenses of such removal within ten days time, thereafter, the Owner may, upon ten days written notice, sell such materials at auction or at private sale and shall account for the net proceeds thereof, after deducting all the costs and expenses that should have been borne by the Contractor.

The Contractor shall remedy any defects due to faulty materials or workmanship and pay for any damage to other work resulting therefrom, which shall appear within a period of one year from the date of final payment, or from the date of the Owner’s substantial usage or occupancy of the Project, whichever is earlier, and in accordance with the terms of any special guarantees provided in the Contract. The Owner shall give notice of observed defects with reasonable promptness. All questions arising under this article will be decided by the Architect, notwithstanding final payment.

ARTICLE 21: OWNER’S RIGHT TO DO WORK

If the Contractor should neglect to prosecute the Work properly or fail to perform any provisions of this Contract, the Owner, after three days written notice to the Contractor may, without prejudice to any other remedy may make good such deficiencies and may deduct the cost thereof from the payment; then or thereafter due the Contractor, provided, however, that the Architect shall approve both such action and the amount charged to the Contractor.

ARTICLE 22: OWNER’S RIGHT TO TERMINATE CONTRACT

If the Contractor should be adjudged bankrupt, or if the Contractor should make a general assignment for the benefit of its creditors, or if a receiver should be appointed on account the Contractor’s insolvency, or if the Contractor should persistently or repeatedly refuse or should fail, except in cases for which extension of time is provided, to supply enough properly skilled workers or proper materials or if the Contractor should fail to make prompt payment to subcontractors or for material, or labor, or persistently disregard laws, ordinance or the instructions of the Architect, or otherwise be guilty of a substantial violation of any provision of the Contract, then the Owner, upon the certificate of the Architect that sufficient cause exists to justify such action, may without prejudice to any other right or remedy and after giving the Contractor and the Contractor’s surety seven days written notice, terminate the employment of the Contractor and take possession of the premises and of all materials, tools and appliances thereon and finish the Work by whatever method the Owner may deem expedient. In such case the Contractor shall not be entitled to receive any further payment until the Work is finished. If the unpaid balance of the Contract Amount shall exceed the expense of finishing the Work including compensation for additional architectural, managerial and administrative services, such excess shall be paid to the Contractor. If such expense shall exceed such unpaid balance, the Contractor shall pay the difference to the Owner. The expense incurred through the Contractor’s default, shall be certified by the Architect.

ARTICLE 23: THE CONTRACTOR’S RIGHT TO STOP WORK OR TERMINATE CONTRACT

If the Work should be stopped under an order of any court, or other public authority, for a period of thirty days, through no act or fault of the Contractor or of anyone employed by the Contractor, then the Contractor, may, upon seven days written notice to the Owner and the Architect, terminate this Contract and recover from the Owner, payment for all work executed and any proven loss sustained upon any plant or materials and reasonable profit and damage.

Should the Architect fail to issue any certificate for payment, through no fault of the Contractor, within seven days after the Contractor’s formal request for payment or if the Owner should fail to pay to the Contractor within 30 days after presentation, any sum certified by the Architect, then the Contractor may, upon seven days written notice to the Owner and the Architect, stop the Work or terminate this Contract as set out in the preceding paragraph.

ARTICLE 24: PAYMENTS

The Contractor shall, before the first application for payment, submit to the Architect in triplicate a “Contract Cost Breakdown” form acceptable to the Architect. If required, this form shall be supported by such evidence as to its correctness as the Architect may direct and, unless found to be in error, shall be approved by the Architect and used as a basis for payments.

The Contractor shall submit to the Architect an application for each payment on the latest revision of “Requisition for payment” form, B.P.I. 17-A-61, and, if required, receipts or other vouchers, showing his payments of materials and labor, including payments to subcontractors as required by Article 34.

Application for payment as the Work progresses may be made of the Owner but no more often than once a month, unless due to unusual circumstance the Owner may approve more frequent payment. Said requisition for payments shall be based on the proportionate quantities of the various classes of work completed or incorporated in the Work, in accordance with the work progress schedule and the value thereof determined from the Contract Cost Breakdown. Payments, upon authorization of the Architect, may be made on account of materials not incorporated in the Work but delivered and suitably stored at the site. Such payments shall be conditioned upon submission by the Contractor of bills of sale, or such other procedure as will adequately protect the Owner’s interest including applicable insurance.

In the event any materials are delivered but not yet incorporated in the Work, have been included in any said “Requisition for Payment” and payment thereon made and said materials thereafter deteriorate, become damaged or destroyed or for any reason whatsoever become unsuitable or unavailable for use in the Work, then the full amount allowed therefore in any previous “Requisition for Payment”, shall be deducted from the gross value of any subsequent payment or final payment unless the Contractor shall satisfactorily replace said material.

After said “Requisition for Payment” has been prepared by the Contractor in the required number of copies, it shall be submitted to the Architect for approval. The Architect shall verify and approve the “Requisition for Payment”, and forward all copies to the Owner for processing for payment by the Owner.

No certificate issued nor payment made to the Contractor, nor partial or entire use of occupancy of the Work by the Owner, shall be an acceptance of any work or materials not in accordance with this Contract. The making and acceptance of the final payment shall constitute a waiver of all claims by the Owner, other than those arising from unsettled liens, from faulty work or materials appearing within one year from final payment or from requirement of Drawings, or Specifications, and of all claims by the Contractor, except those previously made and still unsettled.

Title 5 M.R.S.A. § 1746 as amended provides that in any Contract awarded for any public improvement, the State shall withhold 5 percent (5%) of the money due the Contractor until the Project under the Contract has been accepted by or for the State, except that when the Contract has been substantially completed the State may, upon request, further reduce the amounts withheld if it deems it desirable and prudent, or except when the Contractor elects to deposit with the Treasurer of the State certain Government Bonds as provided in Chapter 437, Public Laws of 1967.

ARTICLE 25. PAYMENTS WITHHELD

The Architect may withhold or, on account of subsequently discovered evidence, nullify the whole or a part of any certificate to such extent as may be necessary in his reasonable opinion to protect the Owner from loss on account of:

- Defective work not remedied.

- Claims filed or reasonable evidence indicating probably filing of claims.

- Failure of the Contractor to make payments properly to subcontractors for materials or labor.

- A reasonable doubt that the Contract can be completed for the balance then unpaid.

- Damage to another contractor.

When the above grounds are removed, payments shall be made for amounts withheld because of them.

ARTICLE 26: CONTRACTOR’S INSURANCE REQUIREMENTS

The Contractor shall not commence work under this Contract until he has obtained all insurance required under this paragraph nor shall the Contractor allow any subcontractor to commence work on his subcontractor until all similar insurance required of subcontractor has been so obtained.

A.	Compensation Insurance

The Contractor shall take out and maintain during the life of the Contract, workman’s compensation insurance for all of his employees employed at the site of the Project, and in case any work is sublet, the Contractor shall require the subcontractor similarly to provide workman’s compensation insurance for all of the latter’s employees unless such employees are covered by the protection afforded by the Contractor.

The Contractor shall hold harmless the Owner for any and all liabilities incurred by the Contractor arising out of performance of this Contract as well as for any subcontractors that may be hired by the Contractor.

B.	Public Liability and Property Damage Insurance

The Contractor and subcontractor shall take out and maintain during the life of the Contract such public liability and property damage insurance as shall protect them from claims and damages which may arise from operations under this Contract, whether such operations shall be by themselves or by anyone directly or indirectly employed by them and the types and amounts of each insurance shall not be less than:

DESCRIPTION	COVERAGE	EACH OCCURRENCE

1.	Contractor’s Liability	B.I. & P.D.	$1,000,000 Single Limit

2.	Contractor’s Protective	B.I. & P.D.	$1,000,000 Single Limit

Liability for Subcontracts

3.	Vehicle Liability, to Include	B.I. &P.D.	$1,000,000 Single Limit

Owned, Hired or Non-Owned

4.	Special Hazards Insurance

Full coverage for damage or loss resulting from explosion of blasting, collapse, and underground damage in the amounts and manner specified in this article, paragraph B, and item 1 and 2 above, ordinarily, excluded from coverage, is to be provided in accordance with the requirements of the Proposal for the specified Project.

C.	New Construction

The Contractor shall effect and maintain insurance naming the Owner and Contractor and all subcontractors, as their interests may appear, as insured for the perils of fire, extended coverage, vandalism and malicious mischief upon the entire structure on which the work of this Contract is to be done up to one hundred percent (100%) of the Contract value upon the Standard Builders Risk Completed Value Form and the Standard Extended Coverage and Standard Vandalism and Malicious Mischief Forms as promulgated by the New England Insurance Rating Association. Builders Risk Insurance shall, where applicable, include sprinkler leakage insurance.

Copies of the certificate of insurance shall be forwarded to Architect and Owner prior to starting any work at the site.

D.	Major Renovations and/or Additions within Existing State Buildings

Coverage will be provided by the State by means of an addition to the existing State fire insurance schedule. The State shall notify the Maine Risk Management Division concerning the Project, including the value of the Work and the name of the General Contractor. Coverage shall include the Contractors and all subcontractors as their interest may appear. A certificate of insurance will be furnished to the General Contractor, if requested. (Note: This coverage is limited to exposures protected under the basis State Fire Insurance Policy which covers fire, extended coverage, difference in conditions, vandalism and malicious mischief with a $500.00 deductible. The deductible amount is the responsibility of the Contractor.) Any other insurance desired by the Contractor for exposures beyond that provided by the State policy will be the responsibility of the Contractor.

E.	Minor Renovations and/or Additions Within Existing State Buildings

While no specific addition to the fire schedule will be required, the State shall notify the Maine Risk Management Division concerning the Project, including the name of the General Contractor so that coverage may be provided as his or any subcontractors’ interest may appear. (Note: This coverage is limited to exposures protected under the basic State fire insurance policy which covers fire, extended coverage, difference in conditions, vandalism and malicious mischief with a $500.00 deductible. The deductible amount is the responsibility of the Contractor). Any other insurance desired by the Contractor for exposures beyond that provided by the State policy will be the responsibility of the Contractor.

F.	Certificates of Insurance

The General Contractor shall furnish the Architect with four (4) copies of a certificate or certificates of insurance as provided in paragraphs B & C above. Said certificates of insurance, in addition to the amount of coverage, shall carry a statement worded as follows: “In the event of cancellation or expiration of any of the foregoing policies, ten (10) days written notice by the insurance company shall be mailed to the Owner, Architect, and the Bureau of General Services.”

ARTICLE 27: CONTRACT BONDS

The Contractor shall furnish to the State upon execution of the Contract, a Contract performance bond and a Contract payment bond; each for the full amount of the Contract and issued by a surety company or surety companies authorized to do business in the State of Maine as approved by the Owner. The bonds shall be in accordance with and executed on the forms furnished in the Specifications. The bonds shall allow for any addition or deductions of the Contract.

The Contract bonds shall continue in effect for one year after final acceptance of each Contract to protect the Owner’s interest in connection with the one year guarantee of workmanship and materials and to assure settlement of claims, for the payment of all bills for labor, materials and equipment by the Contractor.

ARTICLE 28: DAMAGES

- The Contractor shall indemnify and hold harmless the Owner and the Architect and their agents and employees from and against all claims, damages, losses, and expenses including attorneys’ fees arising out of or resulting from the performance of the Work, provided that any such claim, damage, loss, or expense (a) is attributable to bodily injury, sickness, disease or death, or injury to or destruction to tangible property (other than the Work itself) including the loss of use resulting therefrom, and (b) is caused in whole or in part by a negligent act or omission of the Contractor, any subcontractor, anyone directly or indirectly employed by any of them or anyone for whose acts any of them may be liable, regardless of whether or not it is caused in part by a party indemnified hereunder.

- In any and all claims against the Owner or the Architect or any of their agents or employees, by any employee of the Contractor, any subcontractor, anyone directly or indirectly employed by any of them or anyone for whose acts any of them may be liable, the indemnification obligation under paragraph 1 shall not be limited in any way by any limitation on the amount or type of damages, compensation, or benefits payable by or for the Contractor or any subcontractor under Workmen’s Compensation Acts, disability benefit acts or other employee benefit acts.

- The obligations of the Contractor under paragraph 1 shall not exceed to the liability of the Architect, the Architect’s agents or employees arising out of:

- the preparation or approval of maps, drawings, opinions, reports, surveys, change orders, designs or specifications, or

- the giving of or the failure to give directions or instructions by the Architect, the Contractor, agents or employees provided such giving or failure to give is the primary cause of the injury or damage.

ARTICLE 29: LIENS

Neither the final payment nor any part of the retained percentage shall become due until the Contractor shall deliver to the Owner a complete release of all liens arising out of this Contract, or receipts in full in lieu thereof, and, an affidavit that so far as the Contractor has knowledge or information the releases and receipts include all the labor and material for which a lien could be filed; but the Contractor, may if any subcontractor refuses to furnish a release or receipt in full, furnish a bond satisfactory to the Owner, to indemnify him against any lien. If any lien remains unsatisfied after all the payments are made, the Contractor shall refund to the Owner all moneys that the latter may be compelled to pay in discharging such lien, including all cost and reasonable attorney’s fee.

ARTICLE 30: ASSIGNMENT

Neither party to the Contract shall assign the Contract or sublet it as a whole without the written consent of the other, nor shall the Contractor assign any money due or to become due to him hereunder, without the previous written consent of the Owner.

ARTICLE 31: MUTUAL RESPONSIBILITY OF CONTRACTORS

Should the Contractor cause damage to any separate contractor on the Work, the Contractor agrees, upon due notice, to settle with such contractor by agreement or arbitration, if he will so settle. If such separate contractor sues the Owner on account of any damage alleged to have been so sustained, the Owner shall notify the Contractor, who shall defend such proceedings at the Contractor’s expense and if any judgment against the Owner arise therefrom, the Contractor shall pay or satisfy it and pay all costs incurred by the Owner.

ARTICLE 32: SEPARATE CONTRACTS

The Owner reserves the right to let other Contracts in connection with this Work under similar General Conditions. The Contractor shall afford other contractors reasonable opportunity for the introduction and storage of their materials and the execution of their work, and shall properly connect and coordinate his work with theirs.

If any part of the Contractor’s work depends on proper execution or results upon the work of any other contractor, the Contractor shall inspect and promptly report to the Architect any defects in such work that render it unsuitable for such proper execution and results. The Contractor’s failure so to inspect and report shall constitute an acceptance of the other contractor’s work as fit and proper for the reception of his work, except as to defects which may develop in Contractor’s work after the execution of the Contractor’s work.

To ensure the proper execution of the Contractor’s subsequent work the Contractor shall measure work already in place and shall at once report to the Architect any discrepancy between the executed work and the Drawings.

ARTICLE 33: SUBCONTRACTS

The Contractor shall not sublet any part of this Contract without the written permission of the Owner.

The Contractor shall submit in writing to the Architect for approval a complete list of the names of all particular items of work he proposes to furnish and the names of the subcontractors to whom the Contractor proposes to sublet work. The subcontractors named shall be reputable firms of recognized standings with a record of satisfactory work. The Contractor shall not employ any subcontractor or use any material until they have been approved, or where there is reason to believe the Work will not be accomplished in accordance with the Contract Documents. The complete list of subcontractors and materials must be submitted for approval to the Architect and Owner.

The Architect shall, on request, furnish to any subcontractor, wherever practicable, evidence of the amounts certified on his account.

The Contractor agrees that he is as fully responsible to the Owner for the acts and omissions of his subcontractor and of persons either directly or indirectly employed by them, as he is for the acts and omissions of persons directly employed by them, as he is for the acts and omissions of persons directly employed by him.

Nothing contained in the Contract Documents shall create any contractual relation between any subcontractor and the Owner.

ARTICLE 34: RELATIONS OF CONTRACTOR AND SUBCONTRACTOR

The Contractor agrees to bind every subcontractor and every subcontractor agrees to be bound by the terms of the Contract Documents, the Drawings and Specifications as far as they are applicable to his work, including the following provisions of this article, unless specifically noted to the contrary in a subcontract approved in writing as adequate by the Owner or Architect.

The Subcontractor agrees:

- To be bound to the Contractor by the terms of the Contract Documents, Drawings, and Specifications and to assume toward the Contractor all the obligations and responsibilities that the Contractor, by those Documents, assumes toward the Owner.

- To submit to the Contractor applications for payment in such reasonable time as to enable the Contractor to apply for payment as specified.

- To make all claims for extras, for extensions of time and for damages for delays or otherwise, to the Contractor in the manner provided in the General Conditions for like claims by the Contractor upon the Owner, except that the time for making claims for extra cost is one week.

The Contractor agrees:

- To be bound to the subcontractor by all the obligations that the Owner assumes to the Contractor under the Contract Documents, Drawings and Specifications, and by all the provisions thereof affirming remedies and redress to the Contractor from the Owner.

- To pay the subcontractor, upon the payment of certificates, the amount allowed to the Contractor on account of the subcontractor’s work to the extent of the subcontractor’s interest therein.

- To pay the subcontractor, upon the payment of certificates, if issued otherwise as in section E above, so that at all times the subcontractor’s total payments shall be as large in proportion to the value of the work done by the subcontractor.

- To pay the subcontractor to such extent as may be provided by the Contract Documents or the subcontract, if either of these provide for earlier or larger payments than the above.

- To pay the subcontractor on demand for subcontract work or materials as far as executed and fixed in place, less the retained percentage, at the time the certificate should issue, even though the Architect fails to issue it for any cause not the fault of the subcontractor.

- To make no demand for liquidated damages or penalty for delay in any sum in excess of such amounts as may be specifically named in the subcontract.

- That no claim for services rendered or materials furnished by the Contractor to the subcontractor shall be valid unless written notice thereof is given by the Contractor to the subcontractor during the first ten days of the calendar month following that in which the claim originated.

- To give the subcontractor an opportunity to present and to submit evidence in any progress conference or disputes involving subcontract work.

- To pay the subcontractor a just share of any fire insurance money received by him, the Contractor, under Article 26 of the General Conditions.

ARTICLE 35: ARCHITECT’S STATUS

The Architect shall be the Owner’s representative during the construction period, and he shall observe the work in progress on behalf of the Owner. He shall have authority to act on behalf of the Owner only to the extent expressly provided in the Contract Documents or otherwise in writing, which shall be shown to the Contractor. He shall have authority to stop the Work whenever such stoppage may be necessary in his reasonable opinion to ensure the proper execution of the Contract.

The Architect shall be, in the first instance, the interpreter of the Conditions of the Contract and the judge of its performance. The Architect shall side neither with the Owner nor with the Contractor, but shall use the Architect’s powers under the Contract to enforce its faithful performance by both.

In case of the termination of the employment of the Architect, the Owner shall appoint a capable and reputable Architect whose status under the Contract shall be that of the former Architect.

ARTICLE 36: CASH ALLOWANCES

The Contractor shall include the Contract Sum and all allowances named in the Contract Documents and shall cause the work so covered to be done by such contractors and for such sums as the Architect may direct, the Contract Amount being adjusted in conformity therewith. The Contractor declares that the Contract Amount includes such sums for expenses and profit on account of cash allowances as he deems proper. No demand for expenses or profit other than those included in the Contract shall be allowed. The Contractor shall not be required to employ for any such work, persons against whom the Contractor has a reasonable objection.

ARTICLE 37: USES OF PREMISES

The Contractor shall confine his apparatus, the storage of materials and the operations of his workmen to limits indicated by law, ordinances, permits or directions of the Architect and shall not unreasonably encumber the premises with his materials.

The Contractor shall not load or permit any part of the structure to be loaded with a weight which will endanger its safety. The Contractor shall enforce the Architect’s instructions regarding signs, advertisements, fires, and smoking.

If any part of the building is completed and ready for occupancy, the Owner may, by written and mutual consent, without prejudice to any of the Owner’s rights or the rights of the Contractor, Enter in and make use of such completed parts of the building. Such use or occupancy shall in no case be construed as an acceptance of any work or materials.

ARTICLE 38: CUTTING, PATCHING AND DIGGING

The Contractor shall do all cutting, fitting or patching of his work that may be required to make its several parts come together properly and fit it to receive or be received by work of other contractors shown upon, or reasonable implied by, the Drawings and Specifications for the completed structure, and he shall make good after them as the Architect may direct.

Any cost caused by defective or ill-timed work shall be borne by the party responsible therefore. The Contractor shall not endanger any work by cutting, excavating or otherwise, and shall not cut or alter the work of any other contractor except with the consent of the Architect. Cutting, drilling, or patching work of contractors other than the General Contractor shall be done only with the permission and instruction of the General Contractor and Architect. Cutting of structural members must be approved by the Architect. All cutting, patching, and digging of other constructors in or about the building shall be done under the supervision of the General Contractor who shall be responsible to see that the work is neatly done, and in a manner that will not endanger the structure or harm the component parts, and that patching and back filling shall be done to restore the structure and surfaces to its original condition.

ARTICLE 39: LAYOUT OF WORK

The Contractor shall be responsible for the correct staking out of the new work on the site, and shall employ a competent Engineer/Surveyor to locate the building on the site. He shall run the axis lines locating the Work, establish correct datum points and check each line and point on the site to ensure their correctness. All such lines and points shall be carefully preserved throughout the construction.

The Contractor shall lay out all work from dimensions given on plans. The Contractor shall take measurements and verify dimensions of existing or old work, if any, that affect his work or to which his work is to be fitted. The Contractor alone shall be responsible for the correctness of all measurements and shall verify all grades, lines, levels, elevations and dimensions shown on the Drawings and report any errors or inconsistencies to the Architect prior to commencing work.

ARTICLE 40: WORKMANSHIP

All workmanship, materials, or equipment, either at the site or intended for it shall conform with all respects with the requirements of all the Contract Documents, and shall be strictly first class, workmanlike installation and the best obtainable from the crafts and trades. Incomplete or careless work will not be allowed. In all cases, the material, equipment, and work shall be equal to or better than the grades specified and the best of their kind that is obtainable for the purpose for which they are intended. The Architect’s decision on the quality of work shall be final.

All labor shall be performed by mechanics skilled in their respective trades. Prior to submitting a Proposal, the Contractor shall become familiar with the local labor conditions, skilled and unskilled.

If, in the opinion of the Contractor, any work is indicated on the Drawings or specified in such manner as would make it impossible to produce work of the highest quality, or should discrepancies appear between Drawings, or Drawings and Specifications, the Contractor shall refer the same in writing to the Architect for interpretation before proceeding with the work.

If the Contractor fails to make such reference, no excuse will be entertained thereafter for failure to carry out the work in the satisfactory manner.

The Contractor shall guarantee the Contractor’s work against any defects in workmanship and materials for a period of one year from the date of the written acceptance of the Project.

ARTICLE 41: CLEANING UP

The Contractor shall at all times keep the premises free from accumulation of waste materials or rubbish caused by his employees or work, and at the completion of the Work he shall remove all his rubbish from and about the building and all his tools, scaffolding, and surplus materials and shall leave his work “Broom Clean” or its equivalent, unless more exactly specified.

In case of failure to comply with the Contractor, the Owner may perform the cleanup and deduct the cost from any moneys due the Contractor.

ARTICLE 42: DISPUTE RESOLUTION

If, in the performance of this Contract, there arises a dispute between the Contractor and the Owner that cannot be resolved by the parties to the Contract, the dispute shall be referred to the Director of the Bureau of General Services who, at his/her discretion, will submit the dispute to non-binding Alternate Dispute Resolution (ADR) or binding arbitration. If the parties in dispute are not satisfied with the results of ADR, the Owner or the Contractor may resubmit the dispute to the Director of the Bureau of General Services for binding arbitration.