## Memorandum

Department of Planning and Development

Planning Division

TO:		Inspections Department

FROM:	Philip DiPierro, Development Review Coordinator

DATE:	April 8, 2013

RE:	C. of O. for # 45 Tide Mill Road, Dawson Single Family Home

(Id#2012-05-4074-SF) (CBL 212 A 049001)

After visiting the site, I have the following comments:

Site work incomplete:

- Finish grading in accordance with the approved site plan, loaming, seeding, and mulching,

- Installation of 1 street tree.

I anticipate this work can be completed by June 30, 2013.

At this time, I recommend issuing a temporary Certificate of Occupancy.

Cc:	Tammy Munson, Inspection Services Manager

Barbara Barhydt, Development Review Services Manager

File:  UI