July 16th, 2010

John Vance 383 Warren Avenue Portland ME 04103

RE:	355 Warren Avenue (Tow Lot)

Amendments to approved Site Plan (Application ID # 2007-0138)

Dear Mr. Vance,

I am writing to follow up on the discussions that have taken place between you, Mr. Fisher and staff  (Mr. DiPierro, Mr. Tarling and myself) regarding the planting of trees along the side of your site facing Saville Street.

I confirm that:

- The replacement of fencing was not shown on the approved site plan but we welcome these improvements as long as all new fencing is located on your property and not in the ROW;  the fencing replacement and relocation will be documented on our files as de minimis approved amendments.

- I understand that since the fencing will be relocated to be on your property , the six lilac trees along Saville shown on the approved plan (Site Plan,  Rev 5) also need to be relocated.  Please plant these trees 5 feet to the west of the new fencing with the same spacing as shown on the approved Site Plan (these are technically street trees and the City Arborist is agreeable to this location).

- All planting and improvements as shown on the approved Site Plan (as amended by this letter) must be completed by August 31, 2010 in accordance with the letter of  July 1st, 2010 from Penny St Louis Littell, Director of Planning and Urban Development. Therefore:

  - Please order the six trees from a nursery now so that they can be delivered in late August and planted by the end of August, 2010;

  - The trees must be as specified in the Planting Schedule (2 inch caliper Tree Lilac)-  if  the nursery will not be able to deliver these to you in late August, you may substitute Crusgal: Thornless Hawthorn 2 inch caliper.  The City Arborist (Jeff Tarling) has contacted the nurseries and understands that both of these trees, at the 2 inch caliper size, are available for delivery in mid to late August which allows you time to plant them by the end of August.

If you have any questions, please do not hesitate to contact me at 874-8728.

Sincerely,

Jean Fraser, Planner

| - Electronic Distribution: - Penny St. Louis Littell, Director of Planning and Urban Dev. Alexander Jaegerman, Planning Division Director Barbara Barhydt, Development Review Services Manager | Philip DiPierro, Development Review Coordinator - Jeff Tarling, City Arborist - Hard Copy: Jim Fisher, Northeast Civil Solutions, Inc |
| --- | --- |